Assignment No.: 1	Assignment Cover Sheet

Student Information (If for group assignment, please state names of all members)

| Name | ID | Grade/Marks |
| --- | --- | --- |
| Aaditya Chaudhary | E2300548 |  |
| Aakroshan Chaudhary | E2300551 |  |
| Ajay Goit | E2300553 |  |

Module/Subject Information

Module/Subject Code: BIT 216

Module/Subject Name: Software Engineering Principles

Lecturer/Tutor/Facilitator: Mr. Sudeep Lal Bajimaya

Due Date: 12 Jun 2026

Assignment Title/Topic: SavePlate: Smart Food Waste Reduction and Inventory Management System

Intake: 2023, Nov

Word Count: 4000

Declaration

I/We have read and understood the Programme Handbook that explains on plagiarism, and I/we testify that, unless otherwise acknowledged, the work submitted herein is entirely my/our own.

I/We declare that no part of this assignment has been written for me/us by any other person(s) except where such collaboration has been authorized by the lecturer concerned.

I/We authorize the University to test any work submitted by me/us, using text comparison software, for instances of plagiarism. I/We understand this will involve the University or its contractors copying my/our work and storing it on a database to be used in future to test work submitted by others.

Signature: Aaditya Chaudhary

Date: 12, Jun 2026

1.0  Overview

This part outlines a brief management overview of the SavePlate initiative with details of its mission, main users, the products, costs, and timetable. SavePlate is a web platform for food waste and home food stuff management that aids households to not only control food items in an effective way but also to minimize the food wastage part and practice the environmentally-friendly consumption. The platform helps users with monitoring the food items, alerting on the expiry, meal preparation based on the ingredient availability and first use or donation of the food stuff to other users and the community. The system main users are individuals and families who are managing their personal food supplies.

However, food banks and community organisations will be the secondary users. As interventions, this project will comprise the management documents like the Project Plan and Proposal, Requirements Specification and Design Document, system prototype, GitHub repository, and project scheduling documents. The application will be based on the latest web technology stack like React.js, Node.js, Express.js, and PostgreSQL.

Besides, the development kit and environment are freely available, so the overall cost of the project is NPR 0.00. The project uses Iterative and Incremental development method in six weeks from 18 May 2026 to 26 June 2026 which ensures a schedule for systematic planning, design, and documentation throughout the project life cycle.

1.1  Background of the project

Food wastage is one of the critical issues faced in the modern world, as it impacts the broader perspectives of economic, environmental and social sustainability. The FAO (FAO, 2019) stated that about a third of food that was produced globally each year was wasted.

Considerable wastage was also reported at residence level, where consumers often squander food due to poor inventory control, expiry date negligence and poor planning of meals. Despite food insecurity being a prevalent problem in many South Asian countries, food wastage is becoming an issue of increasing concern in places like Nepal. Excess food is bought and seldom monitored for remaining, rotting items which leads to economic losses while excess food that could be donated is thrown away due to the absence of an easy means through which that excess food can be sourced to those who need it. New developing digital technology offers a solution to some of the stated problems.

SavePlate aims to be a web application offering consumers smart food management. It helps users keep an inventory of their food, it offers expiry alerts, helps it identify inappropriate purchases and assists in planning meals based on foods that are already available. And, the system supports community initiatives by providing a platform that aids in the donation of excess food.

In addition, SavePlate also supports the aims of the SDG 12 (United Nations: Sustainable Development Goals), which focuses on more efficient utilisation of resources via responsible procurement and consumption, by encouraging customers to use technology in saving money and reducing excess waste.

1.2  Customer and User Profile

The main customers and users of the SavePlate app are household users, individuals and families controlling purchases and consumption of food at home. Community organisations and food banks receiving donated items through the platform constitute the secondary beneficiaries. The app is planned to be easy enough for even the less tech-savvy, presenting a user-friendly interface suitable for adults with different levels of digital literacy.

1.3  Project Deliverables

A fully documented Project Plan and Proposal (Task 1 due 12 June 2026);

Complete the Requirements Specification and Design Document (Task 2 - due 26 June 2026) - deliver a functional prototype or design of the SavePlate web-based application

A GitHub repo with all source code used in project and every change in version control system

A GanttProject file showing the schedule, resources and milestones.

1.4  Product Type

SavePlate is a completely new product that has been created from the ground up. It is not a continuation of an existing system, yet it takes some conceptual ideas from existing apps like OLIO and Too Good To Go (Yeong, 2024). The first version of the app will be a web platform, but it can be later developed as a native mobile app.

1.5  Estimated Cost

The team will develop the project using only open-source and freely available tools through the personal notebooks of team members; hence, a cost of NPR 0.00 is immediately derived as the budget. There are no licensing fees associated with the employed frameworks, design tools, and collaborative platforms.

1.6  Timeline

The SavePlate project will take place over a period of six weeks from 18 May 2026 until 26 June 2026. It is a two-phase project mainly aligning with two sets of submissions for assignments.

The first task (Project Plan and Proposal) is scheduled to be done by 12 June 2026, whereas the second task (Requirements Specification and Design Document) is planned to be handed in on 26 June 2026. We have chosen Iterative and Incremental Development Method to be able to achieve continued progress and enhancement during the entire project. This method allows the members of the team to do the planning, requirements analysis, system design, and documentation in separate parts that they can handle easily while at the same time accomplishing all project milestones within the given period.